CS 2212B – Group 17 – Meeting 2 Minutes
Monday, 9 February 2015
Start: 3:30pm

Attendance: Mathias, Timothy, Nicole, Yibin, Madhavi (first 30 minutes), Miguel
Chair: none
Official Minutes taken by: Nicole

Agenda

1. GitHub Wiki:
Home and PitovalTracker page have been implemented
- Project Plan and Software Design pages still have to be implemented
- Everyone should add to the Personal Profile page

2. Pivotal Tracker:
- Has everyone been invited to the project site? Yes
- Should start writing user stories

4. UML Class Diagram:
- Have agreed to the following classes:
  - Main
  - Parent Panel (is it considered a class in the UML diagram?)
  - subpanel for local view
  - subpanel for long-term forecast
  - subpanel for short-term forecast
  - Weather
  - Icon (not sure if we maintained this idea)
  - Parser (or "Converter from JSON to Weather object")
  - MyLocations

Action Items:
- Nicole will work on first draft of UML Class Diagram
- Miguel will update the Project Plan Page
- Everyone adds user stories to PivotalTracker

Next Meeting: Thursday, 12 February, 11:30am in MC 239.
End: 5:30pm