CS 2212B – Group 17 – Meeting 1 Minutes
February 5th, 2015
Start: 11:30am

Attendance: Mathias, Timothy, Nicole, Yibin, Motahera, Miguel
Chair: Miguel
Official Minutes taken by: Miguel

Agenda

1. Project Plan:
- Features we want to implement to get 100%?
  - Custom Weather 5%
  - My Locations 5%
  - Short Term Forecast 15%
  - Long Term Forecast 15%
  - Try to implement Precipitation (5%) in Short/Long Term Forecast, chuck either Custom Weather of My Locations if one is too messy to implement
- Who wants to focus on what?
  - Tim: GUI, JSON Parsing
  - Mathias: GUI, general coding
  - Miguel: GUI, general coding, overall organization and progress tracking
  - Nicole: UML Class Diagrams, general coding
  - Yibin: coding (already has some code for Custom Weather and My Locations)
  - Madhavi: general design and coding?

2. Github:
- Was everyone invited to the team repo?
  - Miguel, Tim, Mathias, Nicole, Yibin: yes; hopefully Madhavi also got the invite
- Purpose, how to use, anyone to monitor?
  - A place to share code and other documents related to the project
- Wiki: who wants to create and maintain it?
- Pages to be implemented:
  a) Home Page: anyone can do it
  b) Personal Profile Page: each implement their own
  c) Pivotal Tracker Page: everyone participates
  d) Software Design Page: everyone participates
  e) Project Plan Page: everyone participates

3. Pivotal Tracker:
- Purpose, how to use, anyone to monitor?
  - No need to monitor, everyone participates

4. UML Class Diagrams
- Purpose, how to use, anyone to build?
  - Everyone thinks about it; share ideas on Monday

Action Items: read up on GitHub, PivotalTracker, think about UML Diagrams

Next Meeting: Monday, February 9th, 3:30pm in MC 239.
End: 12:30pm