Meeting 6 Minutes
Thursday March 5th 2015
Attendance: Tim, Yibin, Nicole, Madhavi, Mathias, Miguel
Start: 1:10pm

1. JSON: Madhavi has partially functional code

2. UML Class Diagram: incorporate the classes we need

3. PitovtalTracker: need properly rewrite all stories with proper descriptions including acceptance criteria, epics are features

Action Items:

Yibin: write JSON parser class, work on generating JavaDocs
Tim: general help with JSON, back-end-gui-hook-up, quality assurance through GitHub Issues
Nicole: write temperature concersion classes, work on pivotaltracker system stories and UML Class Diagram
Madhavi: write JSON parser class, work on generating JavaDocs
Mathias: fix background class, work on update() method in Runnable class
Miguel: get MyLocations functionality in GUI, rewrite pivotaltracker stories for GUI, help with UML Class Diagram.

Next Meeting: Thursday March 12, 11:30pm, Yibin Chair.

End: 2:20pm