Meeting 9 Minutes
Monday March 23th 2015
Attendance: Nicole, Mathias, Miguel, Tim
Chair: None
Official Meeting Minutes Taken By: Nicole
Start: 3:30pm

Agenda:

1. Stage 3 Requirements
- Update Wiki
- Update PivotalTracker
- Update UML Diagram

2. Acceptance Testing
Everyone vote on Doodle Poll
- Dry run on Friday in MC 08

3. Things to work on:
- fix wind direction bug: make a converter
- reorder getTemp() to 3 getTemp(unit), take unit from user prefs
- make all variables lowercase
- change temp labels on switch
- add precipitation labels
- clean repetitive methods and remove test code
- make last update label
- implement precipitation in forecast classes
- location exception (use “exact” method)
- ignore weather.prefs
- ask user for initial location
- match location panel colors

Action Items:

Nicole: update Wiki and UML
Tim: work on getTemp()
Madhavi and Yibin: implement precipitaiton
Mathias: work on GUI labels
Miguel: clean up code

Next Meeting: Thursday March 26th, Miguel will be chair.

End: 4:11pm