Meeting 8 Minutes
Thursday March 19th 2015
Attendance: Nicole, Madhavi, Mathias, Miguel, Tim, Yibin
Chair: Yibin
Official Meeting Minutes Taken By: Miguel
Start: 11:35 AM

Agenda:

1. Progress:
- Fonts should be moved to resource folder
- User preferences should be integrated
- Long/Short-term Forecast classes are almost done
- Action listeners have to be finished for Celsius-Farenheit, Select-Refresh and Search-Refresh
- GUI labels have to be made for short/long-term forecasts; need full set of descriptions for icons, will use main description for background images

Actions Items:

Nicole: finish integrating user preferences with My Locations feature
Tim: write the rest of the cases in the convert() method in the Conversion class
Madhavi: send Mathias lists of all the weather descriptions (will be used for icons) and main descriptions (will be used for background images)
Mathias: fix fonts; make action listener for the Celsius-Farenheit button
Yibin: finish Short/Long-term Forecast classes (add city match exception)
Miguel: finish action listeners for Select-Refresh and Search-Refresh

Next Meeting: Monday, March 23rd , 3:30pm in MC 239